**Student Name:** Darshit Modi  
**ID:** 4961714  
**Tutor Name:** Tanjila Kanij   
**Team members:**   
Josh Hardy (7678282)  
Gurkeerat Singh (100023641)  
Luke Sutherland (1751328)

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**5.3 Sprint 1 Review:**Items that were planned for sprint 1:

* Make a sales database
* Add sales record to the database
* Add a report window with weekly and monthly sales.

Items that were completed:

* Sales Database.
* Addition of sales record to the database.

Planned items that were not completed:

* Add a report window with weekly and monthly sales.

**Why was the report window not completed?**The report window was not completed due to it being worked on in the last minute. Also partly due to the time consumption of the first two tasks, which were required to be done before the report window could even be attempted.

**Stakeholder comments/suggestions/improvements:**

* Need a proper/clearer user interface.
* Sprint 1 was unsuccessful.
* Front end of the database should be presentable.
* Client was not clear of the product that was being presented to them.
* Test the product before presenting to identify issues and bugs or anything of that nature.