**Student Name:** Darshit Modi  
**ID:** 4961714  
**Tutor Name:** Tanjila Kanij   
**Team members:**   
Josh Hardy (7678282)  
Gurkeerat Singh (100023641)  
Luke Sutherland (1751328)

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**5.3 Sprint 1 Review:**Items that were planned for sprint 1:

* Make a sales database
* Add sales record to the database
* Add a report window with weekly and monthly sales.

Items that were completed:

* Sales Database.
* Addition of sales record to the database.

Planned items that were not completed:

* Add a report window with weekly and monthly sales.

**Why was the report window not completed?**The report window was not completed due to not understanding how to develop it. Also partly due to the time consumption of the first two tasks, which were required to be done before the report window could even be attempted.

**Client Feedback:**

After the client was presented with the product, the client had quite a few things to say about the product. Such as, the client mentioning there was no proper or clear user interface so they were unable to navigate the product properly. The client was also not very clear on which part of the product they were being presented with and generally weren’t sure on how to use it. They also found the names of the buttons on a page very confusing, as they did not know what each button could do due to an incorrect name(s) for multiple buttons.   
The client also mentioned that they did not want to see the actual database of the sales system because it was nonsensical to present them with the database rather than the product as they could not understand the database itself. They also mentioned that the product should be tested to ensure it is working as intended to, so that no issues are present to the development team when they are presenting in future.