

**Student Name:** Darshit Modi  
**ID:** 4961714  
**Tutor Name:** Tanjila Kanij   
**Team members:**   
Josh Hardy (7678282)  
Gurkeerat Singh (100023641)  
Luke Sutherland (1751328)


\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_


**8.2P Sprint 2 Week 2:  
Trello Boards:**

**Day 6 Trello Board:**



**Day 7 Trello Board:**

**Day 8-9 Trello Board(s):**

****

**Day 6**Start: 8:57pm  
End: 9:05pm

**Topics:  
-** Kirat is working on the stock count window/page but it is not completed yet.  
- Quick start booklet will be started once every other form/page has been completed.  
-Export sales to CSV will be started tomorrow night according to Luke.

**Day 7**Start: 9:01pm  
End: 9:08pm

**Topics:**- Stock count window was not done properly.  
- Did not follow the design of the storyboard nor did the page have any consistency with the other forms.  
- Luke has not started export sales to csv yet.

**Day 8**Start: 6:32pm  
End: 6:36pm

**Topics:  
-** Kirat did not participate in this meeting.  
- Josh did not participate in this meeting.  
- Quick start booklet has been started by Danny and Josh today.   
- Export sales to CSV has been started by Luke.  
- Josh will plan of fixing the Stock count window.

**Day 9**Start: 9:00pm  
End: 9:13pm

**Topics:  
-** Kirat did not participate in this meeting.  
- Luke did not participate in this meeting.  
-Kirat only attended 3 meetings and did the minimal amount of work possible.  
- Organise and ensure the product is working for client demonstration   
- Do efficiency check and testing to make sure everything is working as intended.  
- Stock count window was improved because of changes made to it by Josh which now works as intended.  
- Export sales to CSV was completed by Luke.  
-Quick start booklet was completed by Danny and Josh.