**Student Name:** Darshit Modi  
**ID:** 4961714  
**Tutor Name:** Tanjila Kanij   
**Team members:**   
Josh Hardy (7678282)  
Gurkeerat Singh (100023641)  
Luke Sutherland (1751328)

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**8.3P Sprint Review:**Items that were planned for Sprint 2:

* Report window with weekly and monthly sales.
* Stock count page
* GUI Storyboard
* GUI State system
* GUI Implementation forms
* Quick Start Booklet
* Export sales to CSV
* Efficiency check of sprint 2 features

Items that were completed:

* Report window with weekly and monthly sales.
* Stock count page
* GUI Storyboard
* GUI State system
* GUI Implementation forms
* Quick Start Booklet
* Export sales to CSV
* Efficiency check of sprint 2 features

**Client Feedback:**The client was presented with a quick star booklet to start with, which they liked that they had accesses to it if they did not understand how to use the software. The client liked the use of a storyboard design to use that to implement the pages. They also found the pages easy to navigate to and from one another. They liked the stock page in particular as it did everything the company required it to do.